TIPSTER Text Phase III

Configuration Management Plan

Prepared by :

Architecture Committee

for the

TIPSTER Text Phase III Program

Revisions

| Version | Date | Change and reason for change |
| --- | --- | --- |
| 1.2 | 8 Apr 1996 | Appendix B for RFC and Para 4.4 added |
| 1.2.1 | 27 June 1996 | Remove organizational references, change ARPA to DARPA |
| 1.3 | 25 November 1997 | Various editing changes and bring the document into compliance with current practices |

TABLE OF CONTENTS

TABLE OF FIGURES	ii

1.0  EXECUTIVE SUMMARY	2

1.1  Configuration Management Goals	2

1.2  TIPSTER Application Conformance Assessment Document	2

1.3  Configuration Management in a TIPSTER Application LifeCycle	2

2.0  BACKGROUND	2

2.1  Need for TIPSTER Configuration Management	2

2.2  SE/CM Role Within the Overall TIPSTER Framework	2

2.3  Purpose of the CM Plan	2

2.4  Scope of the CM Plan	2

2.5  CM Plan Synopsis	2

2.6  Referenced and Architecture Documents	2

3.0  ORGANIZATION	2

3.1  Organizational Structure	2

3.2  Roles and Responsibilities	2

3.2.1  SE/CM Program Manager	2

3.2.2  Configuration Management Manager	2

3.2.3   Software Architecture Engineer	2

3.2.4  Configuration Control Board (CCB)	2

3.2.5  Engineering Review Board (ERB)	2

3.2.6  Architecture Committee	2

4.0  CONFIGURATION MANAGEMENT ACTIVITIES	2

4.1  TIPSTER CM Approach	2

4.2  Configuration Management Responsibilities	2

4.3  Configuration Management Phasing and Milestones	2

4.4 Architecture Request For Change Process	2

4.4.1 The Goal	2

4.4.2 Overview - Submitter/Reviewer	2

4.4.3 Tracking of RFCs	2

5.0  GLOSSARY AND LIST OF ABBREVIATIONS	2

Appendix A    TACAD OUTLINE	2

Introduction	2

Purpose of an ERB	2

Purpose of a TACAD	2

Application Overview	2

A Discussion of Architectural Compliance and Support	2

Fully Compliant System Components	2

System Components That Extend the Architecture	2

Unrelated Components	2

Detailed Requirements	2

Suggested Architecture RFCs	2

Summary Discussion	2

Appendix B    REQUEST FOR CHANGE	2

# TABLE OF FIGURES

Figure 1-2    TIPSTER Application LifeCycle with Configuration Management Gates	2

Figure 2-1    SE/CM Activities Related to Overall TIPSTER Framework	2

Figure 3-1  TIPSTER and the CM Support	2

Figure 3-2    Configuration Management Functional Structure	2

Figure 3-3     Organizational Structure of TIPSTER SE/CM Support	2

Table 3-1  CM Responsibilities and Relationships	2

Figure 3-4     CM Organization	2

Table 4-1  CM Events and Milestones	2

# 1.0  EXECUTIVE SUMMARY

This document presents the TIPSTER Text Phase III Configuration Management (CM) Plan for identifying, controlling, and auditing the TIPSTER Architecture status and configuration definition.

## 1.1  Configuration Management Goals

The CM process will support the following TIPSTER goals: use of plug and play, component re-use and conformance to applicable standards.

The CM process will document the conformance of each TIPSTER application to the Architecture Design Document and with any applicable APIs.  The most important affect of the CM process will be to promote plug and play, software re-use, and reduced risk of project planning.  This will allow for the orderly upgrading of installed applications as technology improves in the future.  It will also facilitate the sharing of developed software between Government agencies and offices.

## 1.2  TIPSTER Application Conformance Assessment Document

The CM review process, described in detail below, will result in a document which details the ways in which an application or vendor product conforms to the Architecture Design Document and is in agreement with the TIPSTER Architecture design.  This document is a TIPSTER Application Conformance Assessment Document (TACAD).

In order for an application or vendor product to successfully acquire a TACAD, the following conditions must be met:

For TIPSTER Application development:

- The TIPSTER Application  complies with the TIPSTER CM process; the details are contained in this document.  In short, the TIPSTER Application must undergo a Preliminary Design Review (PDR) and a Final Operating Capability (FOC) review.  At these reviews, any discrepancy or deviation from the TIPSTER Architecture must be documented and justified/explained. For selected applications with a short development cycle, only the FOC review may be used.

- Any new code or capabilities for the TIPSTER Application must be developed in accordance with the TIPSTER Architecture.  Failure to do so will be documented and justified in the TACAD.

- To the extent possible and in the Government's best interest, existing code and capability to be incorporated into the TIPSTER Application will be re-engineered in accordance with the TIPSTER Architecture.  Failure to do so will be documented and justified in the TACAD.

For Vendor Products:

- If the vendor's product is used in a TIPSTER Application, the criteria stated above in "For TIPSTER Application development" will apply.

- A vendor's product may be determined to be TIPSTER compliant with the use of a TACAD independent of actually being part of a TIPSTER Application.  To support the development of this TACAD, the vendor will demonstrate, by inspection, module-by-module compliance with the TIPSTER Architecture.

On the basis of the TACAD, the Configurations Control Board (CCB) will determine that a TIPSTER Application is conformant or non-conformant, if it exhibits sufficient overlap with the Architecture Design Document.

The extent of TIPSTER Conformance will be determined on a "per component" basis and documented in the TACAD.  (Note: a component is defined in the Architecture Requirements document.) As a result of the TIPSTER Application reviews (described in section 1.2, below) a summary matrix will be available as shown in Appendix A.

The TACAD may be used by Vendors to facilitate teaming with other Vendors or insertions of new capability into existing TIPSTER systems.

## 1.3  Configuration Management in a TIPSTER Application LifeCycle

The TIPSTER CM process imposes two control gates, PDR and FOC, on the TIPSTER Application development lifecycle, as shown in Figure 1-2.  In preparation for these control gates, it is expected that the developing contractor and the SE/CM will work together to prepare the documentation and to identify any discrepancies between the Architecture Design and the TIPSTER Application's design.  This cooperation will be in the form of an Engineering Review Board (ERB).

At the PDR control gate, the following TIPSTER Application documentation is expected to be put in the TACAD and under TIPSTER CM control:

1.	TIPSTER Application Design Documentation.

2.	Documentation detailing any design discrepancy or deviations from the TIPSTER Architecture on a per-module basis.  This document will also justify or explain the discrepancy or deviations found.

3.	Any Requests For Change (RFC) to the TIPSTER Architecture to cover the discrepancy or deviations in the TACAD.

Note: For short development cycles only the FOC review may be used

Figure 1-2    TIPSTER Application LifeCycle with Configuration Management Gates

At the FOC control gate, the following are expected to be put in the TACAD and under TIPSTER CM control:

1.	TIPSTER Application As-Built Documentation.

2.	Documentation detailing any as-built discrepancy or deviations from the TIPSTER Architecture.  This document will also explain the discrepancy or deviations.

3.	Any Requests For Change (RFC) to the TIPSTER Architecture to cover the discrepancy or deviations.

It is expected that TIPSTER Applications will require control gates at the time of design and at the time of final delivery.  The TIPSTER PDR and FOC control gates will 'piggy-back' on the projects control gates, to the maximum extent possible.

The Architecture Committee will determine whether a TIPSTER Application has successfully passed a PDR and FOC control gate ERBs.  In practice, the Architecture Committee will appoint a small group of people to sit on the Configuration Control Board (CCB) to examine, in detail, the documentation and justifications provided at the PDR and FOC control gates.  The CCB will then make a recommendation to the Architecture Committee as to whether or not the control gate has been satisfied.  The specifics of how to run the CCB and the control gates are given in Section 3.0, below.

The CCB will assign and use an Engineering Review Board (ERB) to compile the documentation necessary for the CCB's review.  The ERB will be comprised of the SE/CM and the developing contractor's representatives.   The specifics of how to run the ERB are given in Section 3.0, below.

Discrepancies will originate from the ERB and will primarily be presented by the developing contractor's representatives.  The discrepancies will be submitted to the CCB for disposition, which can be one of the following:

- An RFC can be initiated to incorporate the discrepancy as a change to the Architecture Design Document.

- The discrepancy can be "Noted and Documented".  This would assume that it is in the best interest of the Government to deviate from the Architecture in this particular case.

- The discrepancy can be sent back to the developing contractor and the Government Contracting Officer's Technical Representative (COTR) with a request that the discrepancy be cleared up.

# 2.0  BACKGROUND

## 2.1  Need for TIPSTER Configuration Management

Phases I & II of the TIPSTER Text Program, including the Text Retrieval Conference (TREC) and Message Understanding Conference (MUC) activities, produced a variety of advanced methods for text handling.  However, incorporating the various algorithms and methods into usable applications under one TIPSTER Architecture requires close control and documentation of the constituent parts that comprise the TIPSTER Architecture.  This assumption is based on the following points:

- The detection and extraction systems were not developed to work together, although many important text processing tasks require interaction between detection and extraction technologies.

- Applications produced under Phases I & II have not been completely tested against the variety of tasks and natural languages that must be handled.

- The Government cannot treat every application requirement for natural language processing as a separate system; deployable systems must be flexible enough to handle a variety of tasks and languages with only minor modifications.

- Existing systems at both a component and module level implement similar functionality very differently.  Standardizing on the Architecture and interfaces of a core  set of such components and modules, so that they can be reused in many applications on many platforms, was the purpose of the TIPSTER Program.  Text processing applications can have standard interfaces to operate with these core functions.  This functional modularization will support the interoperability and flexibility that the Government believes is necessary to handle the variety and breadth of its text processing tasks.  It will also reduce acquisition and maintenance costs and allow for the orderly expansion of an application's capability once deployed.  Finally, functional modularization will support and advance the research community by making available a standardized, basic text handling architecture; no longer will an architecture have to be invented for every new experiment.

## 2.2  SE/CM Role Within the Overall TIPSTER Framework

The TIPSTER  SE/CM effort involves supporting the Government in overseeing the development of an open architecture and integration of components and modules for comprehensive text handling capabilities.  This will allow processing of character streams and text databases from many disparate sources through content detection and data base or knowledge base update.  In addition, tools and interfaces for configuring architecture components to particular applications must be integrated and managed.

Key issues in the development of the architecture requirements are defining the functions to be performed, the specific requirements of components and modules to perform each such function, particularly their input, output, and interface specifications, and also specifying an open architecture for integrating all components and modules.  Key issues in the development of the Architecture itself are standardizing, documenting, and disseminating the component functional and interface specifications.

The role of the SE/CM contractor is best understood within the context of the overall TIPSTER framework.  This framework includes three separate but interrelated set of activities:  the SE/CM effort; the Architecture efforts; and the Demonstration Activities.  Figure 2-1 depicts the respective functions of each activity set, and their interrelationships.  The figure highlights the communications between SE/CM and the other activities, which will typically be in the form of architecture component requirements or description documents, and completed software modules.

Figure 2-1    SE/CM Activities Related to Overall TIPSTER Framework

Initially, the architecture requirements were defined from the existing TIPSTER I & II requirements, with the addition of requirements for integrating the most promising algorithms from that effort.  The SE/CM will assist the Government in evaluating architecture proposed by TIPSTER  contractors.  When demonstration prototypes are initiated, their requirements must be analyzed to determine the adequacy of the existing architecture, and to define necessary or desirable enhancements.

Throughout this iterative process, the SE/CM will perform configuration identification activities including configuration definition, establishment of the Architecture baseline, review of applicable documentation and processing of Architectural changes.  These activities will occur throughout the refinement effort and life of the Architecture.  The SE/CM will work with the senior technical designers and engineers from all of the TIPSTER  teams to identify the Configuration Items (CIs).  CM is responsible for gathering, storing, and presenting the current status of each configuration item.

## 2.3  Purpose of the CM Plan

The purpose of this plan is to establish guidelines, responsibilities, methods and procedures for CM  for the TIPSTER  Architecture.   Specific procedures for CM are in related Configuration Management Procedures (CMPs).  CM is intended to provide a stable and consistent definition of the TIPSTER Architecture.

## 2.4  Scope of the CM Plan

The scope of this plan encompasses anything related to the TIPSTER Architecture.  As such, CM will be in effect during the life of the Architecture and will be primarily concerned with the documentation which describes the Architecture.  It will not be applied to the software produced by the developers;  CM for that software is the responsibility of the individual contractor.

The CM process is expected to become active at such time as the first Architecture baseline is established and CM will remain active throughout the life of the Architecture.

The CM process will monitor and control changes to the Architecture.  Normally, changes to the baseline will be initiated when a TIPSTER Application has been designed and the PDR identifies potential deficiencies in the Architecture.

Request For Changes (RFC) will go through the CM process and ultimately be approved by the Architecture Committee.

It is expected that the TIPSTER Architecture will continuously be undergoing growth and change.  It is therefore vital that the CM process be able to reconstruct the exact state of the TIPSTER Architecture at any given date in the past.

Changes are categorized as either Class I, which is a change to the current Architecture baseline, or Class II, which is all other changes, such as correction of document typographical errors, resolution of ambiguities, and changes that clearly do not qualify as a Class I.  Deviations are defined as discrepancies wherein an application does not conform to the particular Architectural standard.

## 2.5  CM Plan Synopsis

In addition to what was already noted in Section 1.2, this CM Plan defines the configuration management activities and philosophy required to support the TIPSTER Architecture throughout its entire life cycle.  CM provides a means to identify, control, audit, and report on the configuration and status of the TIPSTER Architecture.

The remaining sections of this document provide information to effect quality change and release controls for TIPSTER:

- Section 2.0 lists the referenced documents and the documents under CM which in turn define the Architecture at any time.

- Section 3.0  describes the relevant SE/CM configuration organizations for TIPSTER.  It also describes the CM roles and responsibilities of other program entities.

- Section 4.0 describes the general approach to CM, CM responsibilities, and CM Phasing and Milestones.

- Section 5.0 has a glossary of all acronyms and abbreviations used in this CM Plan.

## 2.6  Referenced and Architecture Documents

The following documents were referenced in preparing this document.

- Military Standard, Configuration Management, MIL-STD-973, 1 December 1992

- Configuration Management Manual, Software Engineering Guideline, May 1993, PRC, Inc.

The documents which have been placed under CM are:

- TIPSTER Architecture Concept

- TIPSTER Requirements Document

- TIPSTER Architecture Design Document

- TIPSTER CM Plan

# 3.0  ORGANIZATION

The structure, roles and responsibilities of the Configuration Management organization are defined in the paragraphs below.

## 3.1  Organizational Structure

The TIPSTER SE/CM project employs a Configuration Management organization to establish CM procedures, oversee the application of these procedures by all team members and provide all necessary reports and support for the CM function.  Figure 3-1, identifies the relationship of the SE/CM support function with other TIPSTER components.  This complex structure consists of the multi-agency Executive Committee and Architecture Committee, architecture contractors, demonstration and project development contractors, and the SE/CM contractor.  Figure 3-2 illustrates the functional structure of the CM organization.

Executive

Committee

Project

Committee

Architecture

Committee

CAWG

TWGs

RFCs

CM

Process

SE/CM

Contractor

Architecture

&

Documents

Project 1

Project 2

.

.

.

Open submission,

any reason

Figure 3-1  TIPSTER and the CM Support

Figure 3-2    Configuration Management Functional Structure

## 3.2  Roles and Responsibilities

The following paragraphs describe the roles and responsibilities of each project element involved in the CM function.  Figure 3-3 illustrates the organizational structure of the SE/CM organization.

Figure 3-3     Organizational Structure of TIPSTER SE/CM Support

### 3.2.1  SE/CM Program Manager

The Program Manager (PM) assists the Chair of the Architecture Committee in meeting the objectives of the TIPSTER Architecture with respect to requirements definition, coordination of disparate contractors and approaches, and supervision of the configuration management efforts.  Compliance with the guidelines and procedures specified in this plan is the primary responsibility of the program manager along with the CM Manager (CMM).  The PM is responsible for approving the tailoring of CM policies, practices, and procedures to ensure that adequate methods are implemented for identification and control of the TIPSTER Architecture.

The Program Manager ensures that:

- Adequate CM resources, including CM tools, are made available.

- CM plans and procedures are approved by the Architecture Committee Chair.

- Documented and approved CM practices and procedures are followed by all team members.

- CM personnel are trained in the objectives, procedures, and methods for performing their assigned CM activities.

- CM requirements, processes, and practices are conveyed to all TIPSTER team members for compliance.

### 3.2.2  Configuration Management Manager

The CM Manager (CMM) will report to the TIPSTER SE/CM Program Manager.  The CMM is responsible for (a) implementing a CM system which is tailored for the unique features of the TIPSTER Program and (b) developing CM procedures to assure control of documentation.  To support the preparation of configuration status reports, the CMM maintains a database containing the change status of all Architecture elements and changes.

To assure the integrity of all items placed within CM control, the CMM establishes and maintains both electronic and hard copy libraries with access limited to CM personnel.  The CMM acts as the point of contact for receiving and processing information from external organizations.  Incoming and outgoing shipments of CM controlled items will be handled by the CMM.  The CMM is also responsible for performing and supporting both formal and informal audits conducted at appropriate milestones during the Architecture life cycle.

The CMM is a regular participant in all ERB and CCB meetings.  The role of the CMM is to schedule these meetings, provide an agenda, record and disseminate minutes, and track action items.

The CMM, in performing the foregoing responsibilities, will have the independence and authority to coordinate and communicate CM functions with management and technical personnel involved in the Architecture effort.  All management and technical personnel are required to be familiar with and comply with the provisions of this CM plan, as well as being responsible for certain configuration activities in support of CM functions.  The following Table 3-1, CM Responsibilities and Relationships, is a matrix of the major CM functions and responsibilities of various management and technical personnel.

Table 3-1  CM Responsibilities and Relationships

### 3.2.3   Software Architecture Engineer

A software architecture engineer will assist the Architecture Committee Chair by performing certain CM tasks.  These tasks consist of reviewing/analyzing problem reports and change requests, and preparing recommendations to effect proposed changes or preparing a statement why the proposed change should not be made to the Architecture.

### 3.2.4  Configuration Control Board (CCB)

The CCB is the Government review and action board comprised of key personnel from the Architecture Committee, SE/CM, and the appropriate contractors.  The CCB provides a central point of coordination of changes to the baseline Architecture.  The CCB is the focal point and the source of direction for implementation of Class I changes to the TIPSTER Architecture.

The CCB reviews each Class I change and makes a decision as to the disposition with the options of (a) approve the change, (b) disapprove the change, or (c) defer the proposed change.  Each board member is allowed to state his/her official position on the proposed change.  However, the CCB is a non-voting board.  Thus, the CCB Chairman shall render the final decision as to the course of action to the taken.  The CCB's decision is recorded as a Change Directive.

The CCB's major responsibilities are:

- Review all proposed change requests.

- Assess change impacts.

- Provide a statement that the application development which initiated a change is in compliance with the Architecture or represents a deviation from the Architecture.

- Review modifications to all documentation .

- The results of any actions taken by the CCB are reported to the Architecture Committee.

The membership of the CCB is:

- Architecture Committee Chair (CCB Chair)

- First Government Representative (Member)

- Second Government Representative (Member)

- Third Government Representative (Member)

- TIPSTER DARPA PM (Guest Member)

- SE/CM Project Manager (Advisor)

- SE/CM Configuration Management Manager (Secretary)

- Software Architecture Engineer (Advisor)

Other key personnel will be assigned to the CCB as the Chair may deem necessary to resolve particular issues.  The CCB Chair will conduct the meeting and render the final decision to the course of action to be taken.

The above members form the core of the CCB.  If a member is unable to attend a meeting, he/she must designate a representative to attend in his/her place.  The representative must have full authority to act on behalf of the missing member.  Additional individuals are invited to participate, as appropriate, when their technical expertise is required.

### 3.2.5  Engineering Review Board (ERB)

The ERB is an internal TIPSTER Architecture review and action panel comprised of personnel from all project groups.  Membership of the ERB is:

- SE/CM Program Manager (Chair)

- The TIPSTER Application Contracting Officer's Technical Representative (COTR)

- Supporting Agency-Specific Representative (TIPSTER expertise)

- CM Manager (Secretary)

- Contractor Group Representative(s) (Member)

- Software Architecture Engineer (Member)

The objectives of the ERB are disposition of problems, classification of proposed changes, and disposition of Class II changes.  Upon receipt and disposition of a problem, the ERB will analyze it for type of problem, priority, and verification of the proposed solution.  When the problem is fixed, the ERB will determine the implementation schedule of the fix into the affected baselines.  Upon review of a change request, the ERB first determines the classification as either a Class I or Class II type of change.  For Class I changes, the ERB assigns preparation of a Request For Change (RFC) to the responsible groups for submittal to the CCB for their review and disposition.  Class II changes are within the scope of authority of the ERB for disposition.  The ERB reviews each Class II change and then takes appropriate action for its disposition.  Each panel member is allowed to state his/her position on the change.  However, the ERB is a non-voting board.  Thus, the ERB chairman shall render final decision as to the course of action to be taken.  ERB decisions are recorded on Change Directives, a copy of which is sent to the CCB for information only.

### 3.2.6  Architecture Committee

The Architecture Committee has final authority over the TIPSTER Architecture and in this role can accept or reject any Change Directive reported by the CCB.

The Architecture Committee appoints the members of the CCB.

Architecture

Committee

Configuration

Control Board

Project Committee

Engineering

Review Board

CAWG &

TWGs

Figure 3-4     CM Organization

# 4.0  CONFIGURATION MANAGEMENT ACTIVITIES

## 4.1  TIPSTER CM Approach

The CM organization is responsible for identifying the specific items that define the Architecture and will be configuration controlled, as well as when and how they are to be controlled.  CM conducts audits of the Architecture baseline to ensure conformance with the TIPSTER concept and to verify that the configuration management library system is functioning adequately.

## 4.2  Configuration Management Responsibilities

TIPSTER's CM responsibilities comprise baseline management, interface control, and the CM aspects of quality control in each of the following six areas which operate throughout the Architecture's life cycle:

- Item and baseline identification and management

- Configuration control

- Configuration status accounting (CSA)

- Configuration audits

- Architecture file maintenance

- Architecture delivery

In the area of item and baseline identification and management, configuration management is responsible for baseline traceability and integrity by retention of all versions and releases of Architecture elements.

As stated in Section 1, once an element is part of the baseline, it is placed under change control.  In this area, configuration management has many responsibilities.  These include administrative handling of all changes, from initial receipt and logging of Change Requests through issuance of Change Directives indicating final disposition.  Configuration management prepares, publishes, and incorporates the change pages in the defining documentation.  Configuration management personnel also act as the recording secretary for the two project change review organizations:  the Engineering Review Board (ERB) and the Configuration Control Board (CCB).

Configuration management has this status accounting responsibility where in monthly status reports for changes, problems, and action items are reported.

Architecture files contain all written materials and documentation on the TIPSTER Architecture.  This critical area is the responsibility of configuration management.

Finally, configuration management is responsible for formal delivery of all TIPSTER Architecture defining documents to the Government.

## 4.3  Configuration Management Phasing and Milestones

The CM activities described in this CM Plan are initiated and completed in accordance with the Program Master Schedule.  Table 4-1 is a list of major events/milestones and specifies the CM activities conducted and the planned dates for initiation and completion of each event/milestone.

| Events/Milestones | CM Activities | Start Date | Finish Date |
| --- | --- | --- | --- |
| Requirements Definition | Initiate status accounting for action items, Establish project files | 00/00/00 | 00/00/00 |
| Commence Configuration Management | Establish Architecture Baseline, Initiate change control, Initiate "Version Description Document" Initiate status accounting for changes, and continue Action Items. Maintain project files |  |  |
| CM Setup | Identify Configuration Items, Continue change control, Continue status accounting for changes and action items, Maintain project files, Deliver architecture documents |  |  |
| Preliminary Design Review (PDR) | Process changes, identify Architectural Deviations, Continue change control, Update "Version Description Document", Continue status accounting for changes and Action Items, Maintain project files |  |  |
| Final Operating Capability (FOC) | Issue Architecture Deviation Document Continue change control, Update "Version Description Document", Continue status accounting for changes and action items, Maintain project files, |  |  |

Table 4-1  CM Events and Milestones

## 4.4 Architecture Request For Change Process

### 4.4.1 The Goal

The SE/CM has five major goals with respect to the RFC process for the TIPSTER Architecture.  They are as follows:

- Provide for consistency in the development of the Architecture.

- Allow for changes, proposed on the basis of different versions of the Architecture, to be combined into a single change.

- Provide for consideration of changes proposed by any interested party.

- Encourage changes to the Architecture from anyone who has done an implementation.

- Provide for independent submission and review of proposed changes.

### 4.4.2 Overview - Submitter/Reviewer

Submissions of RFCs can come from any source.  It is expected that submissions will be made by application developers, the CAWG, TWGs or the SE/CM.

#### 4.4.2.1Application Developer Submission

Submissions from applications developers will be reviewed by the SE/CM and approved/disapproved by the Architecture Committee.  As reviewer, the SE/CM will recommend minor modifications to the RFC to maintain a level of consistency in names and methods.  If major modifications are necessary, the SE/CM may submit an entirely new RFC.  The Architecture Committee will then have both RFCs to approve/disapprove.

The CAWG will be able to evaluate the proposed changes and make suggestions to the SE/CM or the Architecture Committee.  Any comments/recommendations by the CAWG will be an addendum to the formal RFC.

As a minimum, the CAWG will receive the RFC when it is formally submitted to the SE/CM.  Under normal circumstances, however, the SE/CM will be aware that changes are likely to be forthcoming from an application under development.  In such cases, the SE/CM will keep the CAWG informed of the issue under discussion.  In this way, the CAWG may be able to provide timely input to the application developer as to previously debated issues or 'known' work-arounds for the difficulty encountered.

#### 4.4.2.2 CAWG Submission

Submissions from the CAWG will be reviewed by the SE/CM and approved/disapproved by the Architecture Committee.  As reviewer, the SE/CM may recommend minor modifications to the RFC to maintain a level of consistency in names and methods.

#### 4.4.2.3 SE/CM Submission

On rare occasions, submissions may come from the SE/CM and will be reviewed by the CAWG or other person(s) as designated by the Architecture Committee and approved/disapproved by the Architecture Committee.  The reviewer may recommend minor modifications to the RFC to maintain a level of consistency in names and methods.

If the reviewer is not the CAWG, the SE/CM will keep the CAWG informed of the issue under discussion.  In this way, the CAWG will be able to provide comments and recommendations to the Architecture Committee.

### 4.4.3 Tracking of RFCs

RFCs will be formally tracked by their RFC number.  The RFC will contain the following:

- Status/Routing Sheet

- Submission Form

- Review Sheet

- CAWG Comments or Recommendations

- Any Relevant Material Such as Email Traffic

The RFCs will be available on the internet on the TIPSTER web page

.

# 5.0  GLOSSARY AND LIST OF ABBREVIATIONS

The terms and abbreviations listed below are used within this CM Plan.  Their meanings are provided for the reader's convenience.

| API | Application Program Interface |
| --- | --- |
| AWG | Architecture Working Group |
| CCB | Configuration Control Board |
| CI | Configuration Item |
| CM | Configuration Management |
| CMM | Configuration Management Manager |
| COTR | Contracting Officer’s Technical Representative |
| CSA | Configuration Status Accounting |
| CSCI | Computer Software Configuration Item |
| DARPA | Defense Advanced Research Projects Agency |
| ERB | Engineering Review Board |
| FCA | Functional Configuration Audit |
| FOC | Final Operating Capability |
| MET | Multilingul Entity Task |
| MUC | Message Understanding Conference |
| PCA | Physical Configuration Audit |
| PDR | Preliminary Design Review |
| PM | Program Manager |
| PO | Program Office |
| QA | Quality Assurance |
| RFC | Request For Change |
| SE | Systems Engineering |
| SEC | Summarization Evaluation Conference |
| SE/CM | Systems Engineering/Configuration Management |
| TACAD | TIPSTER Application Conformance Assessment Document |
| TBD | To Be Decided |
| TREC | Text Retrieval Conference |
| TWG | Technical Working Group |

# Appendix A    TACAD OUTLINE

This appendix includes an annotated outline of a TACAD.  It should help explain the purpose of an ERB and provide an idea of the documented outcome.  Text in italics is commentary; text in plain typeface is suggested for inclusion in the TACAD itself.

# Introduction

The TIPSTER Architecture provides an environment and guidelines to facilitate the development of text processing applications.  The applications may include components for any combination of document detection, text extraction, and summarization technology.

Part of the process in evaluating how compliant an application is with the TIPSTER Architecture is an application review by an Engineering Review Board (ERB).  The result of an ERB is contained in a TIPSTER Architecture Compliance Assessment Document (TACAD).

## Purpose of an ERB

An ERB provides a forum for discussing the degree to which the Architecture supports a particular application, and the degree to which an application draws on the Architecture to achieve its goals.  It can be used to validate that an application is TIPSTER-compliant when that is a requirement for the application.  It is also extremely valuable as an evaluation of the Architecture itself, to help determine if the Architecture is meeting its goals and to identify improvements that should be suggested to it.  An ERB does not consider any other qualities of an application (e.g., whether it satisfies its customers’ goals).

In general, ERBs are conducted at two times during application development.  An initial ERB is conducted shortly after an application's Preliminary Design Review (PDR) and a final ERB is conducted after the application's Final Operating Capability (FOC) is established. This provides for an "As-Designed" and an "As-Built" look at the application.

The initial ERB identifies:

(a) which components of the application are fully compliant with the Architecture;

(b) which components of the application have difficulty complying with the Architecture and what changes to the Architecture might be made to improve the Architecture and enhance application compliance; and,

(c) which components of the application are unrelated to the Architecture.

A potential Architectural change identified in (b) is reflected in a TIPSTER Architecture Request for Change (RFC).  RFCs go through a defined Configuration Management (CM) technical review and approval process.

The final ERB examines an application to determine its final level of Architectural compliance.  Consideration is given to the initial ERB and the inclusion of approved RFCs in the FOC version of the application.

It is not the purpose of the ERB to evaluate any other aspects of the application.

## Purpose of a TACAD

A TACAD is the end product of an ERB.  As such, it documents the level of Architectural compliance of an application.  Architectural discrepancies and deviations are also documented and serve as the basis for RFCs.

The remainder of this document is organized as follows.  Section 2 provides an overview of the application.  Section 3 discusses how the application aligns with the TIPSTER Architecture.  Section 4 collects suggestions on possible modifications to the Architecture based on the experiences of building the application.  Section 5 presents a summary.  A detailed comparison of system requirements with Architectural features is included in the appendix.

# Application Overview

This section presents an overview of the application under review.  It is intended to give a reader unfamiliar with the application enough insight into its purpose and design to understand the subsequent discussions.  For most applications, the purpose will be described by a flow diagram and page or two of description, while the design will be described by a block diagram of the architecture and descriptions of modules at the CSC level.

# A Discussion of Architectural Compliance and Support

As previously mentioned in Section 1.1, the requirements are categorized into three parts, depending upon their degree of Architectural compliance. These are

(a) which components of the application are fully compliant with the Architecture;

(b) which components of the application have difficulty complying with the Architecture and what changes to the Architecture might be made to improve the Architecture and enhance application compliance; and,

(c) which components of the application are unrelated to the Architecture.

The following subsections provide additional details of the various categories mentioned above.

## Fully Compliant System Components

This section lists which components are fully compliant with the Architecture and provides any additional relevant comments.

## System Components That Extend the Architecture

This section lists which components are related to the Architecture, how they are related, and suggests the impact of including them in the Architecture.

## Unrelated Components

This section lists and comments on the remaining components of the system and describes why they are unrelated to the Architecture.

## Detailed Requirements

Appendix A contains a listing of all the system requirements and categorizes them according to the level of support afforded to them by the Architecture.

# Suggested Architecture RFCs

This section provides suggestions of changes to the Architecture that could be submitted as future RFCs to the Architecture Committee.

The Architecture Committee would welcome RFCs submitted to address these issues.

# Summary Discussion

This section summarizes the document, including a summary assessment of compliance and the insights into the Architecture provided by the implementation and analysis of the system.

Appendix A: Detailed Requirements Categorization

The following requirements, organized by the total application and individual components, identify the scope of the application.   For each requirement it is noted whether the Architecture provides no support, partial  support, or full support.

| No. | Description | Architectural Support |  |  |
| --- | --- | --- | --- | --- |
|  |  | None | Partial | Full |

# Appendix B    REQUEST FOR CHANGE

TIPSTER ARCHITECTURE

REQUEST FOR CHANGE (RFC) FORM

Title:																					Page 1 of ________

Date Prepared:					Date Needed:									CR No:

Priority:___URGENT		___ROUTINE										Date Logged:

Document Affected:																	Cross References:

Design___			Req.___	Concept___	CM Plan___

Document Version:

___			   ___		  ___			    ___			    ___

Paragraphs Affected:

References:

Change Required:

Specific Recommendation:

Reason for Proposed Change:

Submitter										Name:

Organization:								Title:

Date:	__________________________ Phone Number:

Reviewer										Name:

Organization									Title:

Date:	__________________________ Phone Number:

AC Change Approval:						Name:

Date:											Title:

TIPSTER Architecture

Request FOR CHANGE (RFC) Form Instructions

| Field | Instructions | Responsibility |
| --- | --- | --- |
| Title | Enter short (10 words or less), descriptive title for the Change Request. | Submitter |
| Page 1 of | Enter total number of pages, including any supporting information and this form. | CM |
| Date Prepared | Enter date requestor prepares CR, including all attachments. | Submitter |
| Need Date | Enter date by which decision must be received by the requestor to avoid any or additional impact. | Submitter |
| Priority | Check appropriate selection. A CR is urgent if work cannot proceed without a decision on the request. | Submitter |
| Document Affected | Check all documents affected by the requested change | Submitter |
| Version Affected | Enter the version number of the above document. | Submitter |
| Paragraph Affected | Enter the paragraph numbers requiring change. Indicate document by D, R, C, or P | Submitter |
| Reference | Specify reference document(s), such as meeting minutes, from which the CR was initiated. If not applicable, enter N/A. | Submitter |
| CR No. | Assign Change Request number in the form of NNNNN where NNNNN is the sequence number. | CM |
| Date Logged | Enter date CR is received by CM. | CM |
| Cross References | Internal CM use, 3 lines | CM |
| Change Required | Describe in detail what change(s) is (are) required. The "how" of the change is covered under the next item. | Requestor |
| Specific Recommendation | Attach redlined pages from the affected documents. Redlines must be clear, precise, and all-inclusive. Specify how the change is to be made, as applicable. For example, if an ICD module specifications is requested to be changed, the appropriate pages from the ICD would be attached and redlined with the proposed change. If the change would cause other changes, those pages must also be attached and redlined. | Requestor |
| Reason for Proposed Change | Provide justification, in detail, for the proposed change. Include alternative solutions, if available, and impact if change is not implemented. | Requestor |
| Subnitter | Enter organization, requestor name, title and date | Requestor |
| Reviewer | Enter name, title and date of reviewing official, normally SE/CM unless submitted by SE/CM; then appointed by AC | CM |
| AC Change Approval | Enter name, title and date of approving official | AC Chairperson |